## Slide 1: Charts for Cost overruns case studies
October 2016

## Slide 2
Chart: 
| 2001 | May | Aug | 2006 | 2007 | 2009 | Final |  | 2005 | 2005 |  |  |  |
Estimated cost | 136 | 337 | 370 | 511 | 631 | 705 | 688
Notes: Title: Variation in cost estimates for Forrest Highway
Subtitle: $m
Source:
https://www.mediastatements.wa.gov.au/Pages/Court/2000/12/Premier-announces-taskforce-to-speed-up-Mandurah-bypass-project.aspx
http://www.ourstatebudget.wa.gov.au/uploadedFiles/State_Budget/BUdget_2005_-_2006/bp2_vol2.pdf, p.662
http://www.parliament.wa.gov.au/publications/tabledpapers.nsf/displaypaper/3710948ab1a71ca75cb956f5482570a10005b17e/$file/main+roads+ar+2004-5.pdf, p.40
http://www.ghd.com/global/projects/perth-to-bunbury-highway/
http://www.ourstatebudget.wa.gov.au/uploadedFiles/State_Budget/Budget_2007_-_2008/bp2_vol2.pdf, p.794
https://infrastructure.gov.au/infrastructure/publications/files/Best_Practice_Case_Studies_Vol_2.pdf, p.85
http://www.walis.wa.gov.au/projects/location-information-strategy-for-wa/locationstrategyassets/Strategy%20Document%20DRAFT%20v2%2014%2020100719.pdf, p.13

## Slide 3
Chart: 
| 2002 | 2003 | 2009 | 2010 | Final
Estimated cost | 36 | 36 | 101 | 97 | 94.3
Notes: Title: Variation in cost estimates for Alstonville Bypass
Subtitle: $m
Source:
http://23.101.218.132/Prod/parlment/hansart.nsf/V3Key/LA20021119038?open&refNavID=HA8_1,
http://mobile.abc.net.au/news/2003-06-20/plan-for-bruxner-highway-bypass-by-2006/1873482 ,
http://www.abc.net.au/news/2009-02-19/alstonville-bypass-funds-announced/300720, http://www.treasury.nsw.gov.au/__data/assets/pdf_file/0004/17581/bp4_infrastructure_statement.pdf,
http://bit.ly/26vTJ1j.

## Slide 4
Chart: 
| 2003 | 2007 | 2008 | Final
Estimated cost | 593.5 | 1100 | 1950 | 1755
Notes: Title: Variation in cost estimates for Ipswich Motorway Dinmore to Goodna upgrade
Subtitle: $m
Source:
https://web.archive.org/web/20160902045709/http://parlinfo.aph.gov.au/parlInfo/search/display/display.w3p;db=CHAMBER;id=chamber%2Fhansardr%2F2006-02-14%2F0163;query=Id%3A%22chamber%2Fhansardr%2F2006-02-14%2F0000%22
http://www.roadsaustralia.com.au/news/show-arf-insider/22,
http://www.exactal.com/en/our-clients/case-studies/origin-alliance
http://www.excellenceawards.org.au/ipswich-motorway-upgrade-dinmore-to-goodna-d2g-project

## Slide 5
Chart: 
| 2002 | 2007 | 2008 | 2009 | Final
Estimated cost | 350 | 887 | 1700 | 1700 | 1700
Notes: Title: Variation in cost estimates for Hunter Expressway
Subtitle: $m
Source:
https://infrastructure.gov.au/department/statements/2002_2003/media/a03_budget_02.aspx
http://parlinfo.aph.gov.au/parlInfo/search/display/display.w3p;query=Id%3A%22chamber%2Fhansardr%2F2009-06-01%2F0011%22
http://www.rms.nsw.gov.au/documents/projects/hunter/the-hunter-expressway/project-documents/hunter-expressway-comm-update-jul2010.pdf
http://www.rms.nsw.gov.au/projects/hunter/the-hunter-expressway/index.html